## My COMPLETE FEEDBACK TO AHMAD

Ahmad, I have been testing the live deployment thoroughly. The core structure is solid, but I have identified several technical issues and improvements needed before we go to pilot. Please address these.

## ISSUES THAT NEED FIXING

### 1. Profile Pictures Not Working

Under Settings, Manager, Staff, and Executive cannot upload their profile pictures. Please fix the upload functionality.  Also include middle name in the creation of staff full names…

### 2. Save Changes Button Not Working

Under Organization Settings, the Save Changes button is not functioning. Please fix.

### 3. Deletion Request – Missing Governance Workflow

There is no Deletion Request button anywhere. This must follow the governance policy:

- One person cannot delete anything alone

- 10-year retention policy applies by default

- If an organization wants to delete a task or document before 10 years, management must make an official request to Appraiser

- Appraiser must approve before deletion

Please implement this workflow.

### 4. Messages Appearing Twice (Bug)

When a sender sends a message, the sender receives duplicate copies of the same message.

Receivers receive correctly.   Issue: sender-side duplication. 
5. Project Document Upload Not Working

Under the Project Doc module, document upload is not functioning. Please fix.

### 6. AI Assistant for Fillable Forms

Add AI Assistant to any fillable form to help with:

- Upload title

- Upload description

- Department selection (keep as is)

- Team selection (keep as is)

### 7. Policy Vault – AI-Assisted Description

Under Policy Vault:

- Add blank form: Name of Document + Upload Document

- Immediately after upload, AI Assistant should analyze the document and auto-fill the document description form

### 8. Edit Button for Messages (2-Hour Window)

Add an Edit button on messages and anywhere text is entered. Rules:

- Edit is available for 2 hours after the message/text is produced

- After 2 hours, the Edit button is disabled

- This is necessary for correcting AI-generated text

## NEW FEATURES & IMPROVEMENTS

### 9. Accountability Module → Rename to PMCS

Rename "Accountability" to Performance Management & Compliance System (PMCS) .

Inside PMCS, add:

- Institutional Performance Objective & KPI Upload Button

- This becomes the M&E (Monitoring & Evaluation) of the entire system

- Track performance, track indicators

### 10. Project Result Framework

Each Project should have its own Result Framework. Inside PMCS, add:

- Upload Project KPI or Result Framework

- Performance indicator tracking for each project

### 11. Task Submission Workflow (Missing)

Under the Task Module on Staff Dashboard, there is no Submission button. Staff cannot upload and submit tasks to their bosses.

Required Workflow:

| Role | Action |
| --- | --- |
| Staff | Submit task to Manager |
| Manager | Review → Approve/Reject → Submit to Executive |
| Executive | Review → Approve/Reject → Submit to Board |
| Board | Final review and approval |

Required buttons:

- Submission Upload

- Submission Review

- Submission Approve

- Submission Rejection

### 12. Board Dashboard (Missing)

I did not see any dashboard for Board of Directors.

Board should include multiple role options:

- Board of Directors (with positions: Chair, Vice Chair, Secretary, Treasurer, Members)

- Sole Proprietor (stops at Executive – no board)

- Trustee

- Advisory Committee

- All should appear under the Board umbrella

## 13: UNIQUE IDS (Institution & Staff)

Ahmad, we need unique IDs for every institution and every user.

Institution ID: [ORGNAME]-[5-digit]
Example: Nutri-Liberia → NUTRI-A3F9B

User ID: [INST-5-digit]-[ROLE]-[NAME-ABBREVIATION]-[5-digit]
Example: Evelyn Lansana (Staff) → A3F9B-STF-EL-7K2M4

Role codes: BRD (Board), EXE (Executive), MGR (Manager), STF (Staff), ADM (Admin)

Name abbreviation: First letter of first name + first letter of last name (e.g., Evelyn Lansana = EL). If middle name exists, include first letter (e.g., John A. Doe = JAD).

All IDs must be algorithm-generated, unique, and non-sequential. No duplicates.